## Organizational Strategic Planning Summary

Three Options

## Option 1:  Comprehensive Strategic Planning	9-12 months

Pros:

- Wide outreach and engagement with organizational stakeholders including participation of more staff

- Full review and analysis of different aspects of the organization

- Time devoted to process lends itself to deeper discussion of relevant issues

Cons:

- Increased length of time needed for committee members to commit to the process

- Increased organizational resources devoted to information gathering and stakeholder involvement

- Longer time period might delay resolution of some key issues

## Option 2:  Strategic Positioning 				5-6 months

Pros:

- Shorter time frame

- Less organizational resources necessary

- Deep focus on selective critical issues

Cons:

- Fewer stakeholders (including staff) are involved and therefore there is a risk of not obtaining all relevant information

- Focus on limited number of critical issues might overlook some key organizational areas that need attention

## Option 3:  Condensed Organizational Planning	2-4 months

Pros:

- Much shorter time frame

- Full board involvement

- Critical organizational issues are faced head-on

- Time-limited dedication of resources

Cons:

- Upfront investment of time for staff and Executive Committee

- Intense commitment of time from all Board members

- Stakeholders other than Board are not involved and therefore there is a higher risk of not obtaining all relevant information

- Focus on limited number of critical issues might overlook some key organizational areas that need attention

- Shorter time frame risks coming too quickly to conclusions or proposed solutions and foregoing deeper analysis

## Option 1: Comprehensive Strategic Planning

Time Frame: 8-12 months

Committee members:

- 10-14 individuals who cope well with change, think conceptually and have an orientation towards the future

- Committee should represent cross section of camp stakeholders who are alumni, parents, donors, and former-staff and may include non-Board and non-staff members.

- Board members make up a majority of committee; chaired by vice president of board.

- Staff involvement: In addition to the executive director, include 2-3 staff who represent different levels and perspectives

Committee work:

- Analysis of camp programs, previous plans etc.

- Scanning the external environment for future trends

- Identify all camp strengths/challenges: organizational structure, financial status, board leadership, administration, staffing, programs, facilities, marketing for enrollment, public relations, fundraising, technology, alumni relations etc.

- Gather information by surveys, personal meetings and/or focus groups with different stakeholders. (campers, alumni, staff, former staff, parents, board members, volunteers, donors, other related community players)

- Help decide where the organization wants to be in 3-5 years including re-visiting the vision and mission statement.

- Identify and formulate goals for critical strategic issues facing the camp.

- Review 1-2 year work-plans written by staff to address key strategic issues.

Expected Committee member time commitment:

Over 8-12 months, anticipate:

- nine-ten 2 hour meetings; three 4 hour sessions; average of one hour/week review of email documents and/or discussion with other stakeholders

- Total average time commitment = 80 hours = 7-8 hrs/month committee member

# Board members not on Strategic Planning Committee:

- Will be surveyed, polled or contacted for feedback during the process

- Will review draft recommendations, provide advice and comments, and have final approval over proposed plan

## Option 2: Strategic Positioning

Time Frame: 5-6 months

Committee members:

- 8-12 individuals who cope with change, think conceptually and have an orientation towards the future

- Committee should have cross-section of camp stakeholders (see above).

- Board members make up majority of committee; chaired by vice president of board

- Staff involvement: In addition to the executive director, include 2-3 staff who represent different levels and perspectives

Committee work:

- Scan the external environment for future trends which might impact the organization

- Identify 4-6 critical strategic issues currently facing the camp

- Identify the camp strengths in these 4-6 critical issues

- Gather only necessary information related to these 4-6 critical issues through personal meetings and/or focus groups

- Formulate organizational goals to address 4-6 critical issues.

- Review 1-2 year work-plans written by staff to address key strategic issues.

Expected Committee member time commitment:

Over 5-6 months, anticipate:

- Six-seven 2 hour meetings; two 4 hour sessions; average of one hour/week review of email documents and/or discussion with other stakeholders

- Total average time commitment = 50 hours = 7-8 hours per month for committee members

# Board members not on Strategic Planning Committee:

- Will be surveyed, polled or contacted for feedback during the process

- Will review draft recommendations, provide advice and comments, and have final approval over proposed plan

## Option 3: Condensed Organizational Planning

Time Frame: 2-4 months

- Executive committee of board with lead management team identifies critical issues and prepares board for planning process

- Full Board participation in all planning activities

Board planning work:

- Scan the external environment for future trends which might impact the organization

- Affirm organization’s vision and mission

- Review staff reports on status and recommended future direction of different aspects of the organization

- Through facilitation, reach consensus on the most appropriate future direction, goals and resources for the 2-4 critical strategic issues currently facing the camp

- Review 1-2 year work-plans written by staff to address key strategic issues.

Expected Committee member time commitment:

Over 2-4 months, anticipate:

- One day long session and one-two 4 hour sessions; average of one hour/week review of email documents and/or discussion in sub-committees if necessary

- Total average time commitment = 30 hours = 7-8 hours per month for all board members